|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4.1.4 | 8/8 – Feature Complete  8/15 – Code Freeze | 8/18 - Regression  9/3 - Internal release | 9/12 - QA complete  9/15 - Cloud | | 9/16 - MPC  10/1 - GA | | |
| **ID** | **Title** | | | **Lead** | | **QA** | **Sz** |
| [PL-12533](http://jira/browse/PL-12533) | [3.6.x -> 4.1.x server upgrade](https://trello.com/c/Sqd5OL1x/10-p1-3-6-x-4-1-x-server-upgrade) | | | Jay | | Chad | S |
| [PL-12638](http://jira/browse/PL-12638)  [BIZ-601](http://jira.c42/browse/BIZ-601)  [BIZ-602](http://jira.c42/browse/BIZ-602) | [Rebrand platform from PROe to Code42](https://trello.com/c/6tSlxssx/37-p1-rebrand-platform-from-proe-to-code42)  System Emails: Global Template  System Emails: SharePlan Rewrite | | | Vann  Zaki  Zaki | | Chad | S  S  S |
| [~~PL-10761~~](http://jira/browse/PL-10761) | [~~Scaling - (1M files) – Part 2~~](https://trello.com/c/2pF0l7LM/22-p2-scaling-1m-files-sized) | | | ~~Jeff S.~~ | | ~~Mario~~ | ~~M~~ |
| [PL-12212](http://jira/browse/PL-12212) | [CrashPlan self-service Deactivation Story](https://trello.com/c/8b66LYjk/29-p1-crashplan-self-service-deactivation-story-50-60k-year) | | | Victor | | Celina | M |
| [PL-12521](http://jira/browse/PL-12521) | [Hybrid Cloud/Provider (GA) - PART 2](https://trello.com/c/nvb4bfC7/77-sp-hybrid-cloud-2-provider) | | | Rich | | Cecilia | X |
| [PL-12186](http://jira/browse/PL-12186) | [REST API acceptance testing](https://trello.com/c/5o4vsALV/70-rest-api-acceptance-testing-sized) | | | Eyberg | | Shawn | S |
| [PL-1324](http://jira/browse/PL-1324) | [MAINT: Parallel Reads - Part 2](https://trello.com/c/QFAQChZH/75-maint-parallel-reads-part-2) | | | Jeff S. | | Celina | S |
| [PL-10991](http://jira/browse/PL-10991) | CORS – Part 2 (File Upload Changes) | | | Nutter | | Phetsy | S |
| [PL-9008](http://jira.c42/browse/PL-9008) | [Responsive Design](https://trello.com/c/Xl3xsOZw/115-responsive-design) | | | Nutter | | Ryan M | S |
| [PL-10579](http://jira.c42/browse/PL-10579) | [SP Licensing](https://trello.com/c/AhZlKlms/66-p1-sp-licensing) (Making the Web Client Respect It) | | | Shimek | | Phetsy | S |
| [~~PL-3587~~](http://jira/browse/PL-3587) | [~~MAINT: Prohibit invalid destinations (i.e. 4200) from being saved to config~~](https://trello.com/c/tljnzI43/65-maint-prohibit-invalid-destinations-i-e-4200-from-being-saved-to-config) | | | ~~Alex W.~~ | | ~~Ockwig~~ | ~~M~~ |
| [PL-12236](http://jira/browse/PL-12236) | [MAINT - Audit and Clean Up All 'kill -9' Calls in Scripts](https://trello.com/c/mZmhJsZx/79-maint-alex-s-kill-9-hit-list) | | | Alex W. | | René | S |
| [PL-9313](http://jira/browse/PL-9313) | [MAINT: An archive balance that ends right as the RDV is running will soft delete the archive](https://trello.com/c/4TeIxyFk/63-p1-maint-an-archive-balance-that-ends-right-as-the-rdv-is-running-will-soft-delete-the-archive) | | | Alex W. | | Cecilia | S |
| [BIZ-88](http://jira.c42/browse/BIZ-88)  [PL-13962](http://jira.c42/browse/PL-13962) | [Buy SharePlan License](https://trello.com/c/lCuV9oa7/174-p1-buy-shareplan-license)  [Console In-App Purchase of Licenses](https://trello.com/c/y4L9WTxk/113-console-in-app-purchase-of-licenses) | | | John L. | | Celina Matt R. | L |

QA Ready/Dev Complete

Blocked

[Rainbow Waffles](http://jira.c42/secure/RapidBoard.jspa?rapidView=275)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **Title** | **Lead** | **QA** | **Sz** |
| [PL-12019](http://jira/browse/PL-12019) | [SP - Mobile apps on app stores](https://trello.com/c/nfpd6QTl/39-p1-sp-mobile-apps-on-app-stores) | Sam | Ryan M | S |
| [PL-13336](http://jira/browse/PL-13336" \t "_blank)  [PL-13709](http://jira.c42/browse/PL-13709) | [SP UI Refactor](https://trello.com/c/x5gR80b0/102-phase2-p1-sp-ui-refactor)  [SharePlan Clients Stability & Usability (More Spinners)](https://trello.com/c/8VbppmAo/100-phase2-p1-app-stability-sized) | Nutter | Gage  Scott | L |
| [PL-13639](http://jira/browse/PL-13639) | [File Versions](https://trello.com/c/q3ypkEQ6/101-phase2-p1-file-versions) | Nutter | Scott | M |

[Ultraviolet Oatmeal](http://jira.c42/secure/RapidBoard.jspa?rapidView=276)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **Title** | **Lead** | **QA** | **Sz** |
| [~~PL-13630~~](http://jira/browse/PL-13630) | [~~Accept Plan~~](https://trello.com/c/e7g6c6Wb/28-p2-accept-plan) | ~~Justin~~ | ~~Phetsy~~ | ~~S~~ |
| [PL-13628](http://jira/browse/PL-13628) | [Protected Link Sharing](https://trello.com/c/DX7mr1W6/110-phase1-p1-protected-link-sharing) | Justin | René | M |
| [PL-12575](http://jira/browse/PL-12575)  [PL-13743](http://jira.c42/browse/PL-13743) | [Quickshare Audit](https://trello.com/c/gUGu4XPv/14-phase2-p1-quickshare-audit) | Justin | JD | M |
| [PL-13627](http://jira/browse/PL-13627) | [Console Enhancements for Audit / Governance](https://trello.com/c/dC45IYdT/104-phase2-p1-console-enhancements-for-audit-governance) | Justin | Phetsy | M |

4.1.4 Future?

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [PL-11820](http://jira/browse/PL-11820) | [Console Accuracy](https://trello.com/c/0dJF7WEd/46-p1-console-accuracy) | Tom | Jarrod |  |
| [BIZ-88](http://jira.c42/browse/BIZ-88) | [Buy SharePlan License](https://trello.com/c/lCuV9oa7/174-p1-buy-shareplan-license)  ~~Also:~~ [~~https://trello.com/c/KFchey6v/1-charter~~](https://trello.com/c/KFchey6v/1-charter) | John L. | Celina |  |
|  | [Software Download/Deployment](https://trello.com/c/JfdUYJmV/175-p1-software-download-deployment-how-do-you-get-it) | Victor | Cecilia |  |
|  | [Unified SP/CP Archive (Alpha)](https://trello.com/c/L6YtIDmv/73-p1-unified-sp-cp-archive-alpha-sized) |  | René | ☠ |
|  | [Destination Dashboard Widget must support multi-destination](https://trello.com/c/84GIZiqy/80-destination-dashboard-widget-must-support-multi-destinations) |  |  |  |
| [PL-10762](http://jira/browse/PL-10762) | [Scaling Network Smoothing](https://trello.com/c/9Ml15L0d/68-scaling-network-smoothing-sized) |  | Mario |  |
| [PL-9056](http://jira/browse/PL-9056) | [MAINT: SocialComputerNetwork Update](https://trello.com/c/Q1ddlIny/69-maint-socialcomputernetwork-updates-sized) | Parker | Gage |  |
|  | [Distributed Hash Table (DHT) test application](https://trello.com/c/qR8Ay4EH/81-distributed-hash-table-dht) | Parker |  |  |
|  | [App Stability](https://trello.com/c/8VbppmAo/100-phase2-p1-app-stability) |  |  |  |
|  | [Console Enhancements for Audit / Governance](https://trello.com/c/dC45IYdT/104-phase2-p1-console-enhancements-for-audit-governance) |  |  |  |
| [APIG-11](http://jira/browse/APIG-11" \t "_blank) | [API TOC](https://trello.com/c/qK4IW7sJ/96-api-toc-sized) |  |  |  |
| [PRODDEV-1496](http://jira/browse/PRODDEV-1496) | [Public Cloud SSO](https://trello.com/c/dF85RG0y/98-public-cloud-sso-sized) |  |  |  |
| [PRODDEV-1497](http://jira/browse/PRODDEV-1497) | [Public Cloud LDAP](https://trello.com/c/4JPprUxP/108-public-cloud-ldap-sized) |  |  |  |
| [PL-12205](http://jira.c42/browse/PL-12205) | [MAINT - Using the same email address for CP+ and MSP/Hosted causes CP+ devices to migrate](https://trello.com/c/XtkyM6RG/78-maint-using-the-same-email-address-for-cp-and-msp-hosted-causes-cp-devices-to-migrate) | Jon C. | JD |  |

4.1.5 ?

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | [SECURITY: Node 2 Node handshake](https://trello.com/c/gX2N0Vjt/56-p-security-node-2-node-handshake) | Colt | Cecilia |  |